ComicCraft – AI Comic Story Creator powered by Gemini & Stable Diffusion

Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 28/09/2026 |
| --- | --- |
| Team ID | SWTID-2026-1512 |
| Project Name | ComicCraft |

Team Leader: LAKSHMIPRIYA M   |   Team Members: KAVIYA K, KIRTHANA, KOWSALYA M

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | Initialize FastAPI project, folder structure, and requirements file | 6 | High | LAKSHMIPRIYA M |
| Sprint-1 | Configuration | USN-2 | Create environment-based settings (.env, pydantic-settings) | 6 | High | KAVIYA K |
| Sprint-1 | Data Schemas | USN-3 | Define PromptRequest, Panel, and ComicResult schemas | 8 | High | KIRTHANA |
| Sprint-2 | Comic Outline | USN-4 | Build Gemini outline service (gemini_flash) | 8 | High | LAKSHMIPRIYA M |
| Sprint-2 | Script Expansion | USN-5 | Build Gemini script service for caption, narration, and dialogue (gemini_pro) | 8 | High | KOWSALYA M |
| Sprint-2 | Response Handling | USN-6 | Extract JSON from AI output and validate panel count | 6 | High | KAVIYA K |
| Sprint-3 | Image Generation | USN-7 | Implement placeholder and Stable Diffusion image generator | 10 | High | KIRTHANA |
| Sprint-3 | Layout & Pipeline | USN-8 | Build layout builder and comic creation routes (form and JSON) | 6 | High | KOWSALYA M |
| Sprint-3 | PDF Export | USN-9 | Implement PDF exporter with FPDF2 | 8 | High | LAKSHMIPRIYA M |
| Sprint-4 | User Interface | USN-10 | Create home, preview, and export-success templates with CSS and JavaScript | 10 | High | KOWSALYA M |
| Sprint-4 | Error Handling | USN-11 | Add error display, health check, and test-image endpoints | 5 | Medium | KAVIYA K |
| Sprint-4 | Testing | USN-12 | Write pytest tests and run manual end-to-end testing | 5 | Medium | All Members |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | Half day | 27 Sep 2026 | 27 Sep 2026 | 20 | 27 Sep 2026 |
| Sprint-2 | 22 | Half day | 27 Sep 2026 | 27 Sep 2026 | 22 | 27 Sep 2026 |
| Sprint-3 | 24 | Half day | 28 Sep 2026 | 28 Sep 2026 | 24 | 28 Sep 2026 |
| Sprint-4 | 20 | Half day | 28 Sep 2026 | 28 Sep 2026 | 20 | 28 Sep 2026 |

Velocity: The team planned 86 story points across four short sprints, an average velocity of about 21 story points per sprint, and completed all planned backlog items.